## Slide 1: Autonomous Flag Finder
Burnout Squad
Jeremiah McCutcheon: Project Manager
David Koblah: Hardware Design
Michael Bates: Software Design

## Slide 2: System Description
This system is an autonomous robot designed to locate, identify and retrieve flags inside a room or maze.
It will utilize a camera and proximity sensors to navigate its environment.
The camera will wirelessly communicate with a computer in order to identify flags and retrieve them.
A microcontroller will control the movement of the tank, proximity sensors and servo motors to rotate the camera or retrieve the flags.
David Koblah

## Slide 3: System Diagram
David Koblah
Ultra sonic Sensor
Ultra sonic Sensor

## Slide 4: Division of labor
Jeremiah: Bluetooth Serial Communication Interface with Mac, Video Camera Interface with Mac, Image Processing
David: BlueSMiRF receiving communication, Servo arm and Electromagnet interface, Flag Collection
Michael: IR sensor implementation, Ultrasonic Sensor implementation, Autonomous Navigation, PCB, Budget
Michael Bates

## Slide 5: Safety Concerns
Our primary safety concern this week has been managing the 9.6V battery to avoid any fires and over volting microcontroller circuits. We may also add a warning signal to our design to prevent fellow lab users from running into the rover.
Making sure not to connect to TTU with lab router.
Wearing appropriate Personal Protective Equipment
  Pants
  Closed Toed Shoes
  Safety Glasses
David Koblah

## Slide 6: Last Week’s Deliverables
Jeremiah
Prototype C++ GUI✅
Begin IP camera integration✅
Begin ‘blob identification’ code✅
David
Order parts and begin construction of robot arm✅
Produce sample images to begin analysis❌
Michael
Begin Ultrasonic Sensor interface✅
Continue Researching Image Processing❌
Michael Bates

## Slide 7: Basic Robot Design
David Koblah
Servo Joint for up-down movement
Expansion Area
Flag Holder
IP Camera Position
Electromagnet Position

## Slide 8: Top View
David Koblah
Circular rotation

## Slide 9: Electromagnet (Revised)
David Koblah
Mouser.com [1]

## Slide 10: Eagle Schematic
Michael Bates

## Slide 11: Microcontroller
Michael Bates
3.3V Regulator
IR Sensor
IN 1
IN 3
EN B
Right Ultrasonic Sensor Trigger
Left Ultrasonic Sensor Echo
Left Ultrasonic Sensor Trigger
BlueSmirf TX
BlueSmirf RX
IN 2
IN 4
EN A
Electromagnet
GND
Servo 1
Servo 2
On Board Programming
On Board Programming
Right Ultrasonic Sensor Echo

## Slide 12: On Board Programming
Michael Bates
Troy Davis [7]

## Slide 13: Power
Michael Bates

## Slide 14: Ground
Michael Bates

## Slide 15: Gantt Chart
Michael Bates

## Slide 16: Budget
Michael Bates

## Slide 17: Budget Continued
Michael Bates

## Slide 18: Next Week’s Deliverables
Jeremiah
Continue Working on C++ GUI
Continue IP Camera Integration
Continue Working on ‘Blob Identification’ Code
David
Continue Constructing Servo Arm
Begin Servo Arm Code
Michael
Finish PCB Design
Finish Maze Navigation Code
David Koblah

## Slide 19: References
[1]Mouser.com https://www.mouser.com/ds/2/744/Seeed_101020073-1217554.pdf
[2] Troy Davis, ECE Undergraduate Student, Texas Tech University

## Slide 20: Questions?