## Slide 1: Autonomous Flag Finder
Burnout Squad
Jeremiah McCutcheon: Project Manager
David Koblah: Hardware Design
Michael Bates: Software Design

## Slide 2: System Description
This system is an autonomous robot designed to locate, identify and retrieve flags inside a room or maze.
It will utilize a camera and proximity sensors to navigate its environment.
The camera will wirelessly communicate with a computer in order to identify flags and retrieve them.
A microcontroller will control the movement of the tank, proximity sensors and servo motors to rotate the camera or retrieve the flags.
David Koblah

## Slide 3: System Diagram
David Koblah

## Slide 4: Division of labor
Jeremiah: Bluetooth Serial Communication Interface with Mac, Video Camera Interface with Mac, Image Processing
David: BlueSMiRF receiving communication, Servo arm and Electromagnet interface, Flag Collection
Michael: Analog IR sensor implementation, Autonomous Navigation, PCB, Budget
Michael Bates

## Slide 5: Safety Concerns
Our primary safety concern this week has been managing the 9.6V battery to avoid any fires and over volting microcontroller circuits. We may also add a warning signal to our design to prevent fellow lab users from running into the rover.
Making sure not to connect to TTU with lab router.
Wearing appropriate Personal Protective Equipment
  Pants
  Closed Toed Shoes
  Safety Glasses
David Koblah

## Slide 6: Last Week’s Deliverables
Jeremiah
Implement Blob Identification✅
Begin work on navigation algorithm❌
Integrate RSSI❌
David
Finalize Complete Design of Autonomous Flag Finder✅
Integrate Robot Arm and Camera Radar Sequence❌
Assist With Miscellaneous Tasks✅
Michael
Finalize PCB✅
  Get It Double Checked ✅
  Create Parts List ✅
  Place Orders ✅
Test and Finalize Sensor Navigation Code ❌
Michael Bates

## Slide 7: Revised Rover Design
David Koblah
Broader Base
Camera Servo Not Required

## Slide 8: Finalized Robot Arm Sequence Code
David Koblah

## Slide 9: Request-To -Send & Clear-To-Send
David Koblah
In the traditional DTE (Data Terminal Equipment) and DCE (Data Communication Equipment) arrangement: (a) The DTE activates RTS (Request To Send) to the DCE and waits for DCE to activate CTS (Clear To Send) before DTE may send TXD to the DCE. (b) The DCE may send RXD to the DTE any time and has nothing to do with RTS/CTS.
Best Case Scenario:
(a) You simply wait for active CTS before you send TXD.
(b) You activate RTS when and only when you are capable of receiving RXD.
Sparkfun [1]

## Slide 10: PCB Design Tips
Select “Group”
Select “Move”
Highlight Component(s) You Want To Move
Right Click Highlight
Select Move Group
Right Click Once Picked Up To Rotate
Michael Bates
Eagle Cad [2]

## Slide 11: PCB Design Tips Continued
Michael Bates
Eagle Cad [2]

## Slide 12: PCB Design Tips Continued
Michael Bates
Eagle Cad [2]

## Slide 13: PCB Design Tips Continued
Michael Bates
Eagle Cad [2]

## Slide 14: PCB Design Tips Continued
Michael Bates
Right Click Polygon Line
Left Click Name
Change to Your Ground Name (Ex: GND)
Eagle Cad [2]

## Slide 15: Gerber File
Michael Bates
Select File
Select Cam Processor
Export as ZIP
Select Process Job
Eagle Cad [2]

## Slide 16: Dimensions
Right Click on Border from Center
Select Dimensions
Move out from Board Edge and Left Click To Drop
Michael Bates
Eagle Cad [2]

## Slide 17: Advanced Circuits Website
Michael Bates
Fill in Email
Choose File
Select Gerber Zip File
Upload Zip File
Advanced Circuit [3]

## Slide 18: Advanced Circuits Website Continued
Michael Bates
Match File Name to Filetype
Select Drawing/Other for job and profile
Advanced Circuit [3]

## Slide 19: Advanced Circuits Website Continued
Michael Bates
Fill in Top Info
Create any Part# Name
Revision# 1
Number of Layers for Your PCB
Dimensions in Inches
Select “NO” for ITAR
Submit
Advanced Circuit [3]

## Slide 20: Emailed Response with Links
Michael Bates
Advanced Circuit [3]

## Slide 21: Blob Detection
Jeremiah McCutcheon
Load Image in color
Seek out high density points
Draw a circle and display loaded image
LearnOpenCV.com [4]

## Slide 22: Testing Blob Detection
Jeremiah McCutcheon
Image for blob detection testing [5]

## Slide 23: Increasing Efficiency
Jeremiah McCutcheon
Spent most of the week on multithreading
Needed to not rebuild all visual elements every loop

## Slide 24: Gantt Chart
Jeremiah McCutcheon

## Slide 25: Budget
Michael Bates

## Slide 26: Budget Continued
Michael Bates

## Slide 27: Next Week’s Deliverables
Jeremiah
Complete Blob Detection
Integrate RSSI Signal
Write ‘Blob Mode’ Code
David
Build Flags For Blob Testing
Integrate Electromagnet into Robot Arm
Sample and Integrate RTS/CTS Into Flag Finder System
Michael
Add ADC10 Code for Analog IR Distance Sensors
Run Tests with Analog IR Distance Sensors
Create Distance Values Datasheet For Sensor Readings
David Koblah

## Slide 28: References
[1] Sparkfun Bluetooth Module https://www.sparkfun.com/products/12577
[2] Autodesk Eagle Version 8.7.1, Autodesk Inc., 2018
[3] Advanced Circuits Free DFM, Printed Circuit Board Design Check https://www.my4pcb.com/net35/FreeDFMNet/FreeDFMHome.aspx#_ga=2.187173032.1802782904.1522290684-1684309231.1522290684
[4] LearnOpenCV.com: https://www.learnopencv.com/blob-detection-using-opencv-python-c/
[5] Random image for blob testing: http://www.dailymotion.com/video/x2hh0x0
Michael Bates

## Slide 29: Questions?