## Slide 1: Autonomous Flag Finder
Burnout Squad
Jeremiah McCutcheon: Project Manager
David Koblah: Hardware Design
Michael Bates: Software Design

## Slide 2: System Description
This system is an autonomous robot designed to locate, identify and retrieve flags inside a room or maze.
It will utilize a camera and proximity sensors to navigate its environment.
The camera will wirelessly communicate with a computer in order to identify flags and retrieve them.
A microcontroller will control the movement of the tank, proximity sensors and servo motors to rotate the camera or retrieve the flags.
David Koblah

## Slide 3: System Diagram
David Koblah

## Slide 4: Division of labor
Jeremiah: Bluetooth Serial Communication Interface with Mac, Video Camera Interface with Mac, Image Processing
David: BlueSMiRF receiving communication, Servo arm and Electromagnet interface, Flag Collection
Michael: Analog IR sensor implementation, Autonomous Navigation, MSP430 Code Interface, PCB, Budget
Jeremiah McCutcheon

## Slide 5: Safety Concerns
Our primary safety concern this week has been managing the 9.6V battery to avoid any fires and over volting microcontroller circuits. We may also add a warning signal to our design to prevent fellow lab users from running into the rover.
Making sure not to connect to TTU with lab router.
Wearing appropriate Personal Protective Equipment
  Pants
  Closed Toed Shoes
  Safety Glasses
Making sure to perform all painting OFF campus.
David Koblah

## Slide 6: Last Week’s Deliverables
Jeremiah
Complete Blob Detection ✅
Write ‘Blob Mode’ Code✅
Michael & David
Interface Servo Arm and Electromagnet Code with Sensor Navigation Code 😵50%
Run Tests with Sensor Movement and Servo Arm 👎
Finalize power distribution for the entire system ✅
Jeremiah McCutcheon

## Slide 7: Robot Arm Slave Code Using SPI
David Koblah

## Slide 8: Power Solution For Flag Finder System
David Koblah
Will power Rover and be regulated to power Robot Arm
Will power Bluetooth modules on Flag Finders
9.6V 2000mAh Pack [2]
Coin Battery Holder [1]

## Slide 9: Serial Peripheral Interface (SPI)
Michael Bates
Drawio.com [3]

## Slide 10: Navigation Test Video
Michael Bates

## Slide 11: Blob Detection
Jeremiah McCutcheon
Blob Parameters [4]
Create new blob detector object & KeyPoint vector
Establish cv namespace &
Create parameter data structure
Blob Parameters

## Slide 12: Blob Detection
Jeremiah McCutcheon
inRange function opencv [5]
Isolate Green
Run blob detection

## Slide 13: Blob Detection
Jeremiah McCutcheon
Original
Green Isolated

## Slide 14: ‘Blob Mode’
Jeremiah McCutcheon
inRange function opencv [5]
Blob location on image

## Slide 15: Gantt Chart
Jeremiah McCutcheon

## Slide 16: Budget
Michael Bates
Excel [6]

## Slide 17: Budget Continued
Michael Bates
Excel [6]

## Slide 18: Next Week’s Deliverables
Jeremiah
Flag Retrieval test
RSSI with all 4 Blue SMiRF’s
Michael & David
Finish Integrating Servo Arm and Electromagnet Code with Sensor Navigation Code
Run Tests with Sensor Movement and Servo Arm
David Koblah

## Slide 19: References
[1] Robotpark- http://www.robotpark.com/2x2032-Coin-Cell-Battery-Holder-6V-output-with-On-Off-switch
[2] Amazon- https://www.amazon.com/Tenergy-Standard-Connector-Security-Rechargeable/dp/B001BA292A
[3] drawio.com
[4] Blob parameters opencv: https://www.learnopencv.com/blob-detection-using-opencv-python-c/
[5] InRange function opencv: https://stackoverflow.com/questions/38082004/opencv-inrange-function
[6]Microsoft Excel
Michael Bates

## Slide 20: Questions?